PRODUCT REQUIREMENTS DOCUMENT

FACE ANALYSIS BOT

Real-Time Face Detection, Expression Analysis & Identity Recognition

| Version | 1.0 |
| --- | --- |
| Status | Draft — Ready for Development |
| Owner | Johannes |
| Date | 2025 |
| Target | Claude Code Execution |

# 1. Overview

Project Summary Face Analysis Bot is a real-time computer vision application that captures video from a device camera and performs multi-dimensional facial analysis. The system detects faces, predicts demographic attributes (age, gender), classifies emotional expressions, and — for publicly known figures — performs identity recognition using web-based search integration.

## 1.1 Problem Statement

Current off-the-shelf solutions either require expensive cloud subscriptions, are limited to a single function (e.g., emotion only), or require large ML infrastructure that is difficult to self-host. There is no lightweight, open-source, unified face analysis tool that combines real-time analysis with internet-assisted identity recognition.

## 1.2 Goals

- Deliver a working face analysis bot runnable from a single command

- Support real-time camera feed with live overlay of analysis results

- Provide modular architecture — each feature (emotion, age, identity) can be toggled independently

- Integrate web search for identity recognition of publicly known individuals

- Package as both CLI tool and optional web UI (Streamlit)

# 2. Scope & Out of Scope

| Feature | In Scope | Out of Scope |
| --- | --- | --- |
| Face Detection | Yes — primary feature | — |
| Expression / Emotion Analysis | Yes — 7 emotions | — |
| Age Prediction | Yes — estimated range | — |
| Gender Prediction | Yes — with confidence % | — |
| Identity Recognition (public figures) | Yes — via web search integration | Private individuals |
| Local Face Database (custom) | Optional — Phase 2 | — |
| Biometric storage / personal data | — | Explicitly excluded |
| Real-time video stream | Yes | — |
| Mobile native app | — | Phase 3 |
| Cloud deployment | Optional | Not in v1 |

# 3. Feature Requirements

## 3.1 Face Detection (Core)

- Detect one or multiple faces in a single frame simultaneously

- Draw bounding box overlays around each detected face

- Display confidence score per detected face

- Minimum detection performance: 15+ FPS on standard laptop webcam

- Support both webcam (live) and static image input modes

## 3.2 Expression / Emotion Analysis

Classify each detected face into one of 7 base emotional states:

- Happy, Sad, Angry, Surprised, Fearful, Disgusted, Neutral

- Show top-1 emotion label with confidence percentage as overlay

- Option to show top-3 emotions with bar chart in side panel

- Update emotion classification in real-time with each frame

## 3.3 Age & Gender Prediction

- Estimate age as a range (e.g., 25-32) — avoid single integer to reduce perceived error

- Predict gender (Male / Female) with confidence percentage

- Display warning: 'Prediction only — may not be accurate'

- Use DeepFace as primary model; fall back to InsightFace if DeepFace fails

## 3.4 Identity Recognition (Public Figures)

Architecture Note Identity recognition does NOT store any face database locally. Instead, when triggered, the system uses Reverse Image Search (Google Vision API or SerpAPI) combined with Claude Vision API to identify public figures. This approach works best for heads-of-state, celebrities, prominent business figures, and other widely indexed individuals.

- User triggers identity check manually (not automatic — privacy-first design)

- System captures a snapshot from live feed on trigger

- Snapshot is sent to Claude Vision API with prompt: 'Who is this person? Only answer if you are certain this is a widely known public figure.'

- If Claude Vision is uncertain, fall back to SerpAPI Reverse Image Search

- Display identity result as: Name | Role / Title | Country | Confidence

- If no match found: display 'Identity not recognized — person may not be a public figure'

- Do NOT attempt to identify private individuals — explicitly blocked

## 3.5 UI & Display Layer

- Primary interface: OpenCV window with real-time overlay (default)

- Optional Streamlit UI: toggled via --ui streamlit flag

- Overlay elements per face: bounding box, name/unknown, emotion, age range, gender

- Side panel (Streamlit only): confidence bar charts, detection log, snapshot history

- Color coding: Green box = analyzed, Yellow = detecting, Red = error

# 4. Technical Architecture

## 4.1 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Language | Python 3.10+ | Best ML/CV ecosystem |
| Camera / CV Engine | OpenCV (cv2) | Industry standard, cross-platform |
| Face Detection | MediaPipe Face Detection | Fast, accurate, lightweight |
| Emotion + Age + Gender | DeepFace | All-in-one, open source |
| Fallback Model | InsightFace | Better for Asian faces |
| Identity (AI) | Claude Vision API (claude-sonnet-4) | Best multimodal reasoning |
| Identity (search) | SerpAPI Reverse Image Search | Fallback for unknown faces |
| Web UI (optional) | Streamlit | Consistent with existing tools |
| Config management | python-dotenv | API key management |
| Packaging | requirements.txt + run.sh | Easy Claude Code execution |

## 4.2 System Architecture

| Module | File | Responsibility |
| --- | --- | --- |
| Entry Point | main.py | CLI args, mode selection, startup |
| Camera Manager | camera.py | Device access, frame capture, FPS control |
| Face Detector | detector.py | MediaPipe wrapper, bounding box output |
| Analyzer | analyzer.py | DeepFace: emotion, age, gender |
| Identity Engine | identity.py | Claude Vision + SerpAPI integration |
| Overlay Renderer | renderer.py | OpenCV drawing: boxes, text, colors |
| Streamlit UI | app.py | Optional web interface |
| Config | .env + config.py | API keys, thresholds, toggles |
| Utils | utils.py | Logging, snapshot save, error handling |

## 4.3 Data Flow

- Camera → Frame Captured → Face Detection (MediaPipe)

- Each face region → DeepFace Analysis → Emotion + Age + Gender

- [Manual trigger] → Snapshot → Claude Vision API → Identity result

- [Claude uncertain] → SerpAPI Reverse Image → Identity result

- All results → Renderer → Overlay on OpenCV window / Streamlit

# 5. API Integration Requirements

## 5.1 Claude Vision API

- Model: claude-sonnet-4-20250514

- Input: Base64-encoded JPEG snapshot of face

- System prompt: Restrict to public figure identification only

- Max tokens: 500 (identity response is concise)

- Rate limit handling: Queue requests, max 1 identity check per 3 seconds

- Cost estimation: ~$0.003 per identity check (Sonnet pricing)

## 5.2 SerpAPI (Fallback)

- Endpoint: Google Reverse Image Search

- Trigger: Only when Claude Vision returns low confidence or no result

- Parse: Extract name, role, source URL from top results

- Free tier: 100 searches/month — sufficient for development

# 6. Ethics, Privacy & Compliance

Privacy-First Principle This system is designed with privacy as a core constraint, not an afterthought. No face data is stored. No private individuals are targeted. Identity recognition is manual, not automatic.

| Risk | Mitigation |
| --- | --- |
| Identifying private individuals | Identity check requires manual trigger; Claude prompted to refuse non-public figures |
| Biometric data storage | No face embeddings, vectors, or images stored persistently |
| Incorrect identity attribution | Confidence threshold enforced; always show 'Prediction only' disclaimer |
| Misuse for surveillance | No streaming/recording feature; snapshot-only on manual trigger |
| Regulatory (PDPA/GDPR) | No PII collected; app is local-only by default |
| Age/gender bias | Display age as range; include model accuracy disclaimer in UI |

# 7. Development Phases

| Phase | Deliverable | Duration |
| --- | --- | --- |
| Phase 1 — Core | Face detection + emotion + age/gender + OpenCV UI | 3-5 days |
| Phase 2 — Identity | Claude Vision + SerpAPI identity recognition | 2-3 days |
| Phase 3 — Streamlit UI | Optional web interface, side panel, snapshot log | 2-3 days |
| Phase 4 — Polish | Error handling, config UI, packaging, README | 1-2 days |

# 8. Project File Structure

face-analysis-bot/ ├── main.py # Entry point ├── camera.py # Camera capture module ├── detector.py # MediaPipe face detection ├── analyzer.py # DeepFace emotion/age/gender ├── identity.py # Claude Vision + SerpAPI ├── renderer.py # OpenCV overlay rendering ├── app.py # Streamlit UI (optional) ├── config.py # Settings + thresholds ├── utils.py # Logging + helpers ├── .env.example # API key template ├── requirements.txt # Dependencies ├── run.sh # One-command startup └── README.md # Setup + usage guide

# 9. Environment & Dependencies

## 9.1 System Requirements

- OS: Windows 10+ / macOS 12+ / Ubuntu 20.04+

- Python: 3.10 or higher

- RAM: Minimum 8GB (16GB recommended for real-time DeepFace)

- Camera: Any USB or built-in webcam (720p+ recommended)

## 9.2 Key Python Dependencies

| Package | Version | Purpose |
| --- | --- | --- |
| opencv-python | >=4.8 | Camera capture + overlay rendering |
| mediapipe | >=0.10 | Face detection |
| deepface | >=0.0.79 | Emotion, age, gender prediction |
| anthropic | >=0.25 | Claude Vision API client |
| streamlit | >=1.30 | Optional web UI |
| python-dotenv | >=1.0 | Environment variable management |
| requests | >=2.31 | SerpAPI HTTP calls |
| Pillow | >=10.0 | Image processing / base64 encode |

# 10. Success Metrics

| Metric | Target |
| --- | --- |
| Face detection FPS | >= 15 FPS on standard webcam |
| Emotion classification accuracy | >= 75% on clear frontal face |
| Age prediction error margin | +/- 5 years from actual |
| Identity recognition (public figures) | >= 80% correct for top-50 world leaders |
| App startup time | < 10 seconds from run.sh |
| Memory usage | < 2GB RAM in steady state |

# 11. Open Questions & Decisions Needed

- SerpAPI vs Google Vision API: SerpAPI is easier but less accurate. Decide before Phase 2.

- InsightFace vs DeepFace: InsightFace is faster but harder to install on Windows. Test both.

- Identity confidence threshold: What % confidence from Claude Vision is 'good enough' to display?

- Multi-face identity: If 3 faces detected, allow identity check per face or only one at a time?

- Streamlit vs Gradio: Streamlit is consistent with tumbal.py stack — lean toward it unless perf issue.

# Appendix: Sample Claude Vision Prompt

System Prompt: You are an identity recognition assistant. Analyze the provided face image and determine if this person is a widely known public figure (e.g., head of state, celebrity, major business executive). ONLY provide an identity if you are highly confident (>85%). If unsure, respond with: {"identified": false, "reason": "Cannot confirm identity"}. Never attempt to identify private individuals. Respond in JSON only. Expected Response Format: { "identified": true, "name": "Joko Widodo", "title": "Former President of Indonesia", "country": "Indonesia", "confidence": 0.92, "source_note": "Widely documented public figure" }

End of Document — Face Analysis Bot PRD v1.0